1)  Delivery Plan

Sprint 1:

- Data changes

- QC list page

Sprint 2:

- Detail page

- Edit & retryDelivery Plan

Before starting full engineering implementation, core workflows and document state transitions will be validated internally using a low-fidelity Retool prototype.

Team

- 2 Engineers

- 1 Product Manager

- 1 QA

Sprint Plan

Sprint 1

- Backend data changes to support QC states and errors

- QC Inbox (list view) implementation

Sprint 2

- Document detail page

- Field editing and retry functionality

- Audit logging for document actions

Sprint 3

- Metrics and telemetry integration

- Customer-facing access and controls

Rollout & Release Plan

Rollout Phases

Phase 1 – Internal Ops Only

- Feature enabled only for internal operations teams

- Used to validate workflows, permissions, and performance

Phase 2 – Pilot Customers

- Gradual rollout to 1–2 selected customers

- Collect feedback and refine error handling and UX

Phase 3 – General Availability

- Feature enabled for all eligible customers

- Documentation and support processes updated

Release Notes (Draft)

- Introduced a new Document Quality Control Workspace

- View, review, and fix failed or flagged documents in one place

- Retry document processing after correcting issues

- Faster resolution of document errors with reduced support effort

- Audit logs

Sprint 3:

- Metrics

- Customer rollout

Team: 2 engineers, 1 PM, 1 QA

2)  Rollout & Release Plan

Phase 1: Internal ops only

Phase 2: Pilot customers

Phase 3: General release

Release Notes (Draft)

- New QC Workspace

- View and fix failed documents

- Faster resolution times

Epics:

- QC Inbox & Filtering (Must-have)

- Document Detail & Actions (Must-have)

- Metrics & Reporting (Nice-to-have)

Risks:

- Dependency on ingestion pipeline events

- Performance impact for large tenants

- User confusion around document states